Test Plan for Shady Meadows

- Test Plan ID- TP_ShadyMeadows_1.0

- Introduction- It is a hospitality website, which can be used by end user. User can first login to reserve a room and guest users can see the rooms and features. It is website where user can book a room to rest and stay for few days. Rooms are provided with some features before booking user have to fill a few details. User can check the availability of booking dates also.

- Test Scope-

  - Admin

  - Check Availability

  - Rooms

  - Booking

  - Amenities

  - Location

  - Contact

  - Logout

- Test Objective- Achieve Desired Quality by Identifying Defects and get them resolved.

- Assumptions and Dependencies-

  - Test Environment should be ready.

  - Build should be available.

  - Test data should be ready.

  - Resources should be available.

- Risk Analysis-

  - Build is not ready – start testing after receiving build.

  - Test Environment is not ready - resume testing after environment stabilize.

  - Lack of Resources - start testing after resources/tools are available.

  - Lack of Knowledge - provide training to new Test Engineers.

- Strategy-

  - Methods - Black Box, White Box

  - Levels – Unit, Integration, System & UAT

  - Test Coverage should be achieved (All test Cases should be executed at least once).

  - Non-Functional Test - Performance, Security, Accessibility, Database, Usability, UI etc.

  - Test Data – ECP, BVA.

- Features to be Tested-

  - Admin-

    - Login

  - Check Availability-

    - Check Availability

    - Date Filter

    - Check-in

    - Check-out

  - Rooms-

    - Book Now button

    - Reserve Now button

    - Date Filter

    - Cancel button

    - View Details

  - Booking-

    - Rooms

    - Book this Room

    - Reserve Now button

    - Cancel button

  - Amenities-

    - Features of room

  - Location-

    - Map

    - Contact Information

    - Description of hotel

  - Contact-

    - Send Feedback

    - Submit button

  - Logout

- Features Not to be Tested-

  - N/A

- Roles and Responsibilities-

| Sr No. | Name of Tester | Roles | Responsibilities |
| --- | --- | --- | --- |
| 1. | Poonam Mam | Test Manager | Allocate work, Check status, Monitor/Control Testing Activity, and Guide |
| 2. | Vaishnavi | Test Engineer | SRS Document and Test Plan Creation |
| 3. | Vaishnavi | Test Engineer | Create Test Scenarios/ Test Cases / RTM |
| 4. | Vaishnavi | Test Engineer | Test Execution for Login, Logout, Rooms, Booking, Amanities, Location and Contact. Create Defect Report Document, Reports Defects, Keep Track of defect. |

- Test Schedule-

| Sr. No. | Activity | No. of Days | Date |
| --- | --- | --- | --- |
| 1. | Test Plan | 2 | 28th Dec – 29th Dec |
| 2. | Test Scenarios | 1 | 30th Dec |
| 3. | Test Cases | 2 | 31st Dec – 1st Jan |
| 4. | Test Case Execution | 2 | 2nd Jan – 3rd Jan |

- Entry Criteria-

  - Build should be ready.

  - Test Environment should be ready.

  - Test Data should be ready.

- Exit Criteria-

  - When all Test Cases are executed.

  - When all Defects have been resolved.

- Suspension Criteria-

  - Functional Defects-

    - App Crash

    - Login Failure

  - Test Environment is unavailable.

- Resumption Criteria-

  - All previously identified suspension issue are resolved.

  - A stable build is deployed in the test environment.

- Test Environment-

  - Hardware/Software – Mobile Devices- Android, IOS smartphone, All OS versions, Browser- Crome, Microsoft Edge.

  - Environment Requirement- Functional, Integration, UAT Testing Environment.

  - Builds will be managed through version control.

  - Test cases, Test scenarios, Test scripts and reports are stored in repository.

  - All defects will be logged, tracked and resolved using defect tracking tool.

- Communication Plan-

  - What to Communicate- Test status reports, Defect report, Test summary report, Risk update

  - Whom, When and How

    - Stakeholder- Test Lead, Project Manager, Developers, Business Team

    - Frequency- Daily/Weekly

    - Mode- Emails, status meetings

  - Communication Tools- Email, Google Teams

  - Escalation Procedures- Test Engineer->Test Lead->Test Manager

  - Miscellaneous- Project Contact list, Meetings schedules and attendee list.

- Testing Tools-

  - Test management tool- Excel

  - Configuration management tool- git/github

  - Defect tracking tool- Excel

  - Special testing tool- Performance: Manual, Security: Manual

  - Test Script Development tool- Excel

  - Test Utilities- Record payback, test data creation etc.

- Document Control-

  - Reviewers of Test Plan- Test Manager.

  - Approvers of Test Plan- Test Manager.

  - Test Plan Distribution list- Test Team.